| Level | Likelihood | Definition |
| --- | --- | --- |
| 1 | Rare | Has Never Occurred |
| 2 | Unlikely | Has occurred, but only under exceptional circumstances |
| 3 | Possible | Sometimes occurs |
| 4 | Likely | Usually occurs |
| 5 | Almost Certain | Always occurs |

| Level | Consequences | Definition |
| --- | --- | --- |
| 1 | Insignificant | No injuries, no financial loss, no inconvenience |
| 2 | Minor | First aid treatment, on-site release immediately contained, medium finical loss. Minor inconvenience |
| 3 | Moderate | Medical treatment required, high finical loss. Some inconvenience |
| 4 | Major | Extensive injuries, loss of production, major financial loss. Major inconvenience. |
| 5 | Catastrophic | Death, huge financial loss. Completion of task is not possible. |

| Ref No | Risk Description | Date | Potential consequences | L | C | Risk | Safety controls | L | C | Risk |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Lead poisoning – Soldering | 7/11/2025 | Death, illness, and severe health issues | 2 | 4 | 8 | Wash hands, tidy up area, solder in designated area. | 1 | 4 | 4 |  |
| 2 | Solder burns (solder or hot solder) | 7/11/2025 | Burn damage | 3 | 2 | 6 | Solder on a soldering surface, ensure soldering item is secure, and don’t touch the tip of the solder. | 2 | 2 | 4 |  |
| 3 | Electric burns and shocks | 7/11/2025 | Burn damage, and shocks | 2 | 2 | 4 | Don’t touch circuit to check if things are hot. Handle electronics safely. Work with safe levels of electricity. | 2 | 2 | 4 |  |
| 4 | Injury from dropping heavy container/equipment | 7/11/2025 | Stress and strain to body | 3 | 2 | 6 | Adhere to the safe lifting protocols and don’t move anything that too heavy without help/get help i.e. another person or lifting tool | 2 | 2 | 4 |  |
| 5 | Bad PCB design (Sensor board) | 7/11/2025 | Financial loss, delay of time and waste of resources | 4 | 4 | 16 | Ensure people check design thoroughly and explain to engineering team thought process | 2 | 4 | 8 |  |
| 6 | Bad PCB design (MCU board) | 7/11/2025 | Financial loss, delay of time and waste of resources (consequences low since there is a backup available) | 4 | 2 | 8 | Ensure people check design thoroughly and explain to engineering team thought process | 2 | 2 | 4 |  |
| 7 | Blow up electric components – i.e. blown capacitor | 7/11/2025 | Waste of resources and potential injuries | 3 | 2 | 6 | Seal components up, set up fuse system and check circuit faults, and ensure voltage is supplied correctly. Also ensure capacitors polarity is correct. | 2 | 2 | 4 |  |
| 8 | Poor cable management | 7/11/2025 | Injury caused by tripping hazard and time wasted because of confusion. | 3 | 3 | 9 | Secure all cables and wires in a organised manor. Have colour coded wires so they are easily identified. Move with caution in the testing environment. | 2 | 3 | 6 |  |
| 9 | Water spillage | 7/11/2025 | Cause damage to electronics and slipping | 3 | 3 | 9 | Store the water safely and away from electronics. Also be mindful when handling water. | 2 | 3 | 6 |  |
| 10 | Lost documents or unrecoverable work | 7/11/2025 | Time wasted having to redo work. New versions may not be as optimal and significant progress lost. | 3 | 2 | 6 | Ensure all files are saved regularly in an organised major on company OneDrive. Keep record of where important files are stored and make use of GitHub software. | 2 | 2 | 4 |  |
| 11 | Injury incurred in factory or warehouse | 7/11/2025 | Significant harm done by a forklift or machine in the factory. Injury to self. | 2 | 4 | 8 | Wear PPE when in factory. Keep conscious of surroundings and stay alert in high-risk areas. Ensure proper training before using machinery. | 1 | 4 | 4 |  |
| 12 | Toxic Fumes | 7/11/2025 | Inhaling toxic fumes, respiratory issues | 3 | 3 | 9 | Extraction fan on when soldering and keep windows open i.e. ventilation and leave the room to take a breather every so often. | 2 | 3 | 6 |  |
| 13 | Not switching device power off i.e. soldering or power supply off. |  | Component damage, power wastage and potential fire | 3 | 3 | 9 | End of day checklist, and be more mindful of equipment | 2 | 3 | 6 |  |
| 14 | Water and food spillage. |  | Spillage and untidy workspaces | 3 | 2 | 6 | Be mindful of cups, has designated area for working with electronics, keep areas separate. | 3 | 1 | 3 |  |